| Project Design Document | 08/01/2026 Henriques Léo. |
| --- | --- |

| # Project Concept |  |  |  |
| --- | --- | --- | --- |
| ## 1 Player Control |  | You control a Human. | in this 2D side-scroller; game. |
|  |  | where Directional input, space, another key. | makes the player Run, Jump, and Dash on platform to go forward in the game. |

| ## 2 Basic Gameplay |  | During the game, Platforms, pics, walls and other obstacles; appear. | from All the screen. |
| --- | --- | --- | --- |
|  |  | and the goal of the game is to Survive through the different mini waves of platforming the longest possible. |

| ## 3 Sound & Effects |  | There will be sound effects The player reaches the last platform of the wave (LPW), The player dies, mob spawn…. | and particle effects The player is hit, dies, reaches the LPW…. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be |

| ## 4 Gameplay Mechanics |  | As the game progresses, Platforming becomes harder, more obstacles and enemies appear.. | making it Harder to go through the waves, to survive. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be Bonus Health that the player can pick up.. |

| ## 5 User Interface |  | The Health. | will Decreases. | whenever The player dies when getting hit or falls into the void. |
| --- | --- | --- | --- | --- |
|  |  | At the start of the game, the title …; will appear. | and the game will end when The player dies. |

| ## 6 Other Features |  | I will add an optional tutorial for beginners to not get lost for their first time with the game. |
| --- | --- | --- |

# Project Timeline

| ## Milestone | ## Description | ## Due |
| --- | --- | --- |
| #1 | Player's movements and basics mechanics. | 11/01. |
| #2 | Creation of Platforms Prefabs and script of movements. | 25/01. |
| #3 | Loop of the game and Death's system. | 01/02. |
| #4 | More obstacles and diversity in level design. | 08/02. |
| #5 | UI of game starting and when the game is displayed (like health bar and number of wave). | 15/02. |
| Backlog | - Tutorial for beginners - More animations and interesting visuals - More complex and interesting gameplay implementations like obstacles, enemies, bonus or malus for the player, and other platform patterns. | mm/dd. |

# Project Sketch